## Ballard Water & Sewer Improvement District

### Board Members

### Bob Abercrombie

### Andrew Ercanbrack

### Larry Henley

### Jesse Danley

### Chairman

### Mark Reidhead

### Public Works Director

### Ben Mower

### Secretary/Recorder

### Kaelyn Meyers

### Secretary

### Anissa McDonald

2381 E. 1000 S.

Ballard, Utah 84066

Phone: (435) 722-3393

e-mail: ballcity@ubtanet.com

Water District Meeting

Visitors

Craig Nebeker

Eric Major

Al Kettle

Nile Mathisen

#### March 16, 2021   5:30 pm

#### MINUTES

Item

#### CALL WATER BOARD MEETING TO ORDER

  - Welcome and Roll Call – Chairman Mark Reidhead welcomed all in attendance and called roll. Those in attendance include Board Members Bob Abercrombie, Jesse Danley, Andrew Ercanbrack, Larry Henley, Secretaries Anissa McDonald and Kaelyn Meyers.

  - Prayer – Jesse Danley

  - Pledge of Allegiance- was said by all present

- REVIEW RFQ APPLICATIONS–

We decided that we would put out a RFQ for bids for the pipeline going South on 1500 E that we need to get in the roadway before we start the upgrade on that roadway. One RFQ was from Jones & DeMille combined with CRS Engineering. The other RFQ was from Sunrise Engineering. Eric Major stated that we need to get the pipeline done in the spring of 2022.  Projects included in the RFQ include the 1500 Roadway project, Secondary Water Source, and the Water Master Plan Update. Chairman Mark Reidhead suggests that the board take the information home and review each plan so that we can make our decision at the next board meeting.

Janell Braithwaite with Rural Water stated at the last Water Board Meeting, that she spoke with the Division of drinking water and they are willing to work with us on funding for these projects. Chairman Mark Reidhead would like to possibly split this into two projects and get funding at different times. Chairman Mark Reidhead stated that he would like to see a presentation on the Water Master plan if possible, from both engineers that brought in RFQ’s. He would like to presentation to be user friendly so that the board along with Ben and Lou can take and look at. That way we can see if we will be able to navigate through the plan.

Craig Nebeker stated that the master plan funding will be different from the other two projects and this can even wait a while. He suggests that we do each project in phases with the same funding package. Chairman Mark Reidhead asked how much time they have before showing a presentation for the Water Master Plan from Jones and DeMille. CRS mentioned that that they already have a presentation ready that they could tweak for this presentation and thinks that Sunrise probably has the same type of presentation ready.  It was suggested that we have a work meeting to decide on the RFQ’s. The Board is to look over the RFQ’s and decide for the 1500 E. project and wait until later to see the presentation on the Water Master Plan. The date for the Work meeting is set for Tuesday March 23, 2021 at 5:30 p.m.

- ROOSEVELT CITY CONTRACT UPDATE –

Board Member Bob Abercrombie stated that Ben Mower was supposed to get the Contract review back from Roosevelt City. Ben Mower called during the meeting and sent the updated contract to Secretary Kaelyn Meyers. It was asked of Secretary Anissa McDonald to put this on the agenda for the work meeting next week.

- WATERBOARD ELECTION–

Chairman Mark Reidhead indicated that Board Member Larry Henley needs to step down from the Water Board and so we need to do some recruiting for a new member. Secretary Kaelyn Meyers stated that those up for election include Chairman Mark Reidhead, and Board Members Jesse Danley and Larry Henley.

- PUBLIC INPUT

Trailer on Property -- Nile Mathisen stated that there is a lot over on the Tryon property that has moved in a single wide trailer. This is different from the property next to his home who has come in for a building permit and water approval.

Hydrovac Truck -- Nile Mathisen stated that Dry Gulch has a valve on 1500 that they need to dig and replace, and this will require a hydrovac to do this. He is wondering if we have a hydrovac that could be used. Would the district be able to help with this Dry Gulch problem? Board Member Bob Abercrombie stated he doesn’t have a problem with helping dry gulch out. Board Members Larry Henley, Andrew Ercanbrack and Jesse Danley agreed. It was decided that there would be no charge for these services. Chairman Mark Reidhead will call Ben Mower and see if they would be able to help.

Sewer Master Plan -- Eric Major handed out the Sewer Master Plan for the board to review. This will need to be approved at our next Water Board Meeting.

- REVIEW & CORRECT MINUTES –

  - February 16, 2021

Motion made by Board Member Larry Henley to approve the minutes for February 16, 2021 as written. 2nd by Board Member Jesse Danley. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Larry Henley

Andrew Ercanbrack

Jesse Danley

- FOLLOW-UP ON PAST MINUTES

Dry Gulch Shares – Board Member Larry Henley will get with Dry Gulch and make sure that things stay the same as last year showing those who wanted the shares again.

- FINANCES:  Checks, Statements, Reports and Budget

Finances were gone over and approved.

- ADJOURN WATER BOARD MEETING

Motion was made by Board Member Larry Henley to adjourn at 6:20 p.m.  2nd by Board Member Andrew Ercanbrack. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Larry Henley

Andrew Ercanbrack

Jesse Danley

_____________________________________	_________________________

Chairman Mark Reidhead			Date

_____________________________________	_________________________

Secretary Anissa McDonald			Date

Approved Signed Copy filed in the Ballard City Offices